OPTIMAIT

Lead Finder System — Build Plan

A scalable system for finding local businesses, identifying website opportunities, scoring prospects and preparing personalised outreach.

# 1. Objective

Build an Optimait lead-generation engine that gathers local businesses, checks whether they have a website, assesses the quality of any existing website, identifies strong sales opportunities and stores the resulting prospects in a searchable database.

# 2. Core Workflow

Business discovery → lead database → n8n automation → website verification → website audit → lead scoring → CRM/dashboard → personalised sales preparation → optional website preview → compliant outreach.

# 3. Version 1 — Business Collection

Input:

Location (e.g. Norwich)

Business category (e.g. Plumbers)

Optional radius and additional categories

Initial output:

Business name

Category

Address

Phone

Google rating

Review count

Google/Places identifier

Website URL, if supplied

Source

Date found

Use a business-data source such as Google Places rather than relying on direct scraping of Google Maps pages. Run multiple targeted searches for larger areas/categories.

# 4. Website Verification

Do not assume a blank website field proves that a business has no website.

Check the primary business listing for a website.

Search for the business name and location to discover a possible domain.

Verify that the discovered domain actually belongs to the business.

Check whether the domain/site responds.

Store confidence and evidence for the result.

Website status values:

NO_WEBSITE

WEBSITE_GOOD

WEBSITE_NEEDS_WORK

WEBSITE_BROKEN

UNCERTAIN

# 5. AI Website Audit

For businesses with a website, use an AI workflow to assess:

Mobile friendliness

Visual quality

Performance/loading indicators

Clear contact information

Calls to action

Services and value proposition

Trust signals and testimonials

Online booking/enquiry capability

Social links

Basic SEO

Overall professionalism

Return:

Website score (0–100)

Problems identified

Opportunities

Suggested sales angle

Sales priority: LOW / MEDIUM / HIGH

# 6. Optimait Opportunity Score

Initial scoring model (maximum 100 points; tune after real-world testing):

| Factor | Points |
| --- | --- |
| No website | +35 |
| Broken website | +30 |
| Very poor website | +25 |
| 50+ reviews | +15 |
| 100+ reviews | +20 |
| 4.5+ rating | +10 |
| Active social presence | +5 |
| High-value service | +10 |
| No obvious enquiry mechanism | +5 |
| Strong local search presence | +5 |

Priority bands:

80–100: HOT — contact immediately

60–79: GOOD — worth contacting

40–59: POTENTIAL — retain in database

Below 40: LOW — deprioritise

# 7. Lead Database

Recommended fields:

Lead ID

Business Name

Category

Address

Town

Postcode

Phone

Email

Google Rating

Review Count

Google URL

Website

Website Status

Website Score

Opportunity Score

Social Links

Contact Status

Last Contacted

Next Follow-up

Notes

Source

Date Found

Date Audited

# 8. Optimait Dashboard

Dashboard concept:

Total businesses discovered

Hot leads

Good leads

Potential leads

Businesses with no website

Poor/broken websites

Filters for location, category, website status, score and review count

Lead detail page with all available business and audit information

Example lead view:

ABC Roofing — 94/100 — No website — 137 reviews — 4.8 rating

Primary actions: View lead, Audit, Generate sales angle, Generate preview, Mark contacted

# 9. AI Sales Preparation

For high-priority leads, generate:

Prospect summary

Reason the business is a good opportunity

Recommended Optimait service

Personalised opening message

Suggested talking points

Potential objections and responses

Position the service around helping the business generate enquiries and present its reputation professionally, rather than simply selling 'a website'.

# 10. Website Preview Generator — Future Feature

For a high-scoring business without a website, add a 'Generate Preview' function that creates a proposed homepage using the business name, services, location, reviews and contact call-to-action. This can make the sales proposition tangible before a customer commits.

# 11. Recommended Technology Stack

| Layer | Technology |
| --- | --- |
| Business discovery | Google Places API or another permitted business-data source |
| Automation | n8n |
| Database | Supabase |
| AI analysis | OpenAI API |
| Dashboard/frontend | Optimait web application |
| Website hosting | To be selected based on the Optimait application architecture |
| Outreach | Initially manual approval; automate later with compliance controls |

# 12. Build Roadmap

V1 — Location + category → business leads with core details and website status.

V2 — Automated website verification and AI website audit.

V3 — Optimait Opportunity Score.

V4 — Searchable Optimait lead dashboard/CRM.

V5 — AI-generated personalised sales preparation.

V6 — Website preview generator.

V7 — CRM follow-ups and controlled outreach automation.

# 13. Outreach & Compliance

Before automated outreach is enabled, design the process around applicable UK direct-marketing, privacy and electronic-communications requirements. Distinguish corporate subscribers from sole traders/partnerships, keep a clear source for contact information, identify Optimait, provide an appropriate opt-out route, honour objections and maintain suppression/opt-out records. Legal requirements should be checked against current ICO guidance before launch.

# 14. First Build Target

The first practical milestone is deliberately small: enter a location and business category, run the discovery workflow, and return a clean batch of leads containing business name, location, phone, rating, reviews, website and website status. Once this works reliably, add auditing and scoring.

# 15. Example

Input: Norwich + Plumbers

Output example:

ABC Plumbing — 4.8 — 137 reviews — No website — Opportunity 94

Smith Plumbing — 4.6 — 82 reviews — No website — Opportunity 87

Jones Electrical — 4.7 — 61 reviews — Website score 42 — Opportunity 78

The dashboard should allow Optimait to filter these leads and focus effort on the highest-value opportunities.

# 16. Next Implementation Step

Create the Supabase database schema and n8n V1 workflow, then connect a business-data source. Test with one location and one category before expanding to multiple areas and categories.